Table of Contents

# Roadmap

## Item: Operational Runbook Model Upgrade

- Status: In Progress

- Priority: High

- Type: Documentation architecture and operations reliability

- Scope: WP-Operations-Runbook.md only (keep Benchmark/Hardening/Style separation intact)

- Target window: Q2 2026

### Problem

The runbook is comprehensive, but operational procedures are not yet standardized into a machine-friendly and alert-friendly format. This increases copy/paste risk, slows incident execution, and makes ongoing validation harder.

### Goals

- Standardize procedure structure for execution under pressure.

- Convert key incident content to alert playbook format.

- Add ownership and freshness metadata for continuous reliability.

- Preserve strict operational focus (no architecture/audit drift).

### Non-Goals

- Rewriting companion documents (Benchmark, Hardening Guide, Style Guide).

- Large content expansion outside operations use cases.

- Introducing provider-specific tooling dependencies.

### Success Criteria

- Every high-frequency operational procedure includes: prerequisites, exact commands, expected output, rollback, verification.

- Incident section includes alert-playbook blocks (meaning, impact, diagnosis, mitigation) for top scenarios.

- Runbook procedures include owner + last-tested metadata.

- Zero invalid or ambiguous command examples in core maintenance/incident paths.

### Milestones

- Phase 1: Procedure Template Standardization.

- Phase 2: Alert Playbook Conversion for Incident Workflows.

- Phase 3: Incident Role Cards + Validation Cadence Metadata.

### Risks and Mitigations

- Risk: Over-formatting reduces readability. Mitigation: Use concise, repeatable blocks and preserve current section hierarchy.

- Risk: Scope creep into non-operational guidance. Mitigation: Reject changes that duplicate benchmark/hardening rationale.

- Risk: Command drift over time. Mitigation: Add explicit validation cadence and owner accountability.